## Slide 1: Build Migration Plan

## Slide 2: Outline
Objectives: What were the original project goals?
Findings: What insights did we find and how did we find them?
Next steps: What are the recommendations for next steps?

## Slide 3: Objectives
Recall that the migration planning assessment set out to answer three questions
$
What are ripe targets for lift and shift to Azure IaaS?
1
What are the costs to migrate and run the targets on Azure?
2
What are the tactical next steps to achieve the opportunities?
3
Next Steps

## Slide 4: Outline
Objectives: What were the original project goals?
Findings: What insights did we find and how did we find them?
Next steps: What are the recommendations for next steps?

## Slide 5: Methodology
After scanning the XX node environment, we applied hypotheses and technical analysis to funnel down to a subset of ripe migration targets
Focus Area Hypotheses
Technical
Evaluation
Migration Targets
Americas, Europe, Asia
Focus Areas
Inventoried global IT estate with the Cloudamize tool.
1
Formed hypotheses about where the “quick win” migration targets exist
2
XX
Leveraged Cloudamize tool to plan cloud migration
analyzed dependencies
performed Azure hardware mappings
forecasted Azure costs
3
a
b
c
Addressable Nodes
$XX
XX
$XX
XX
$XX1
1 – Azure cost forecast includes savings from scheduled turn off/turn on of appropriate low utilization targets
Addressable Azure Spend

## Slide 6: Hypotheses
We prioritized where to conduct deep technical analysis
Sensitive Workloads: Avoid [fill…] due to customer privacy issues
Geos: Focus on [fill…] discussed geo as a starting point
Environments: Prioritize Development and Staging; Disaster Recovery is another potential opportunity
End of Life: Migrating end of life hardware to Azure is preferable to refreshing
Turn Off Candidates: A number of machines potentially have low utilization
Resource Constraint: Factor in any resource or budget constraints. [fill…]
1
2
3
4
5
6
2

## Slide 7: Dependencies
3
Cloudamize facilitated grouping of infrastructure into “move groups” according
to workload dependencies
a
On-Premise Inventory Map

## Slide 8: Dependencies
3
Cloudamize facilitated grouping of infrastructure into “move groups” according
to workload dependencies
a
On-Premise Inventory & Dependencies Map

## Slide 9: Dependencies
3
Cloudamize facilitated grouping of infrastructure into “move groups” according
to workload dependencies
a
Critical: SQL Server Dependency
Non-Critical: Admin Script Dependency
On-Premise Inventory & Dependencies Map

## Slide 10: Azure Hardware Mappings
3
Next, the optimal Azure targets were selected through “right sizing” logic
b
On-Premise Move Group
Azure Instances
?
?
?
?
?
?

## Slide 11: Azure Hardware Mappings
3
Next, the optimal Azure targets were selected through “right sizing” logic
b
On-Premise Move Group
Azure Instances
Cloudamize Algorithm
Baseline on-prem infra specifications:
Performance metrics, such as CPU, memory, Disk IO, network
Utilization
Select the “right sized” Azure machines that minimize costs while ensuring performance
A1
D3 v2
A3
D1 v2
A3
A2

## Slide 12: Azure Costing
3
Finally, we ran usage and pricing scenarios to measure future Azure costs
c
X
=
Annual
Hours
Needed
Annual Costs
Cost per Hour ($)
Annual costs forecasts include compute + storage + networking. Costs reflect right sizing and scheduled turnoff on weeknights and weekends for select candidates. Network costs assume that all observed network traffic was egress traffic.
A1
D3 v2
A3
D1 v2
A3
A2

## Slide 13: Outcomes
We prioritized 5 “quick win” opportunities
What are ripe targets for lift and shift to Azure IaaS?
1
What are the costs to migrate and run the targets on Azure?
2
What are the tactical next steps to achieve the opportunities?
3
Development (XX nodes)
Staging (XX nodes)
End of Life (XX nodes)
Low utilization (XX nodes)
Low cost nodes (XX nodes)
Initiate migration of Development nodes
Implement turn on/turn off schedule recommendations
Schedule migration for remaining opportunities identified in this engagement
Plan additional analysis to identify next wave of IaaS and/or PaaS opportunities
Azure TCO:
$XX
Services:
$XX
$XX
XX

## Slide 14: Outline
Objectives: What were the original project goals?
Findings: What insights did we find and how did we find them?
Next steps: What are the recommendations for next steps?

## Slide 15: Next Steps Highlights
Initiate migration of Development environment (Timeframe: ---)
# of nodes
Amount: $XX
Introduce turn off/on schedule on-premise
Schedule automatic turn on/turn off for low utilization candidates in preparation for cloud IT operations model
Execute remaining “Quick Wins” IaaS migration opportunities (Timeframe: ---)
Schedule internal migration project for remaining opportunities identified through this engagement
Additional IaaS and PaaS opportunities may exist
Plan additional migration assessments
Plan additional analyses to identify the next wave of IaaS and/or PaaS opportunities
We recommend initiating the migration of the Development environment
1
2
3
4

## Slide 16: Sample Project Plan Timeline
Start Time
Nov
Dec
Jan ‘17
Feb
Mar
Apr
May
Jun
Jul
Aug
Sept
Oct
Nov
Chart: 
| Migrate Low Cost nodes | Conduct next wave migration assessments | Migrate Low Utilization nodes | Migrate End of Life nodes | Migrate Staging nodes | Implement scheduled turn off/turn on | Migrate Development nodes
Days Since Start | 191.2 | 191.2 | 156 | 117.2 | 57.2 | 57.2 | 0
Days Left for Completion | 197.28 | 90 | 35.2 | 38.8 | 60 | 388.48 | 57.2